# Queen’s University of Belfast

# Computer Science

# Minute of Project Supervision Meeting

|  |  |  |  |
| --- | --- | --- | --- |
| **Student Name:** | **Aidan McKendry** | | |
| **Project Module Code:** | **CSC3002** | | |
| **Project Supervisor:** | **Zheng Li** | | |
| **Meeting Number:** | **3** | **Date of Meeting:** | **7/11/22** |

**Progress since last meeting, and decisions arrived at during meeting:**

Ubuntu commands for silent installation of mongodb gathered

Linux OS VM installed for running shell scripts

Documentation gathering of issues faced for silent installation

**Action Points:**

Enhance documentation to have every step executed during troubleshooting noted

Set up gitlab repo for all project work.

Continue work solving issues running shell script on VM/ try installing Linux as a dual OS on my laptop to solve issues for more control than remote VM.

**Date of next meeting:**

Nov. 28th, 2022

**Agreed minute should be signed by the student and initialled by the supervisor.**

**Student's Signature: Text, letter

Description automatically generated Date: 07/11/22**

**Supervisor's Initials: \_\_\_\_\_\_\_ZL\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date: \_\_2022-11-07\_\_\_\_\_\_**

**Supervisor's Comments:**

|  |
| --- |
| Yes, let’s meet in three weeks, due to my travel. But please feel free to update me at any time when you need technical help.  In particular, given the currently slower progress than our plan, please try to speed up a bit. To address the Demo, you will have three mini milestones to go: 1) making the DB silent installation work; 2) making the DB container work; 3) making the two-container microservice work. We have spent too much time on the first one. Although the second one will be easy, we need to save some time for the third one. |